SECURITY REMEDIATION

TASK DOCUMENT

NeoLink PICU/NICU Medical Records System

PRIORITY: CRITICAL - DO NOT DEPLOY UNTIL COMPLETE

Estimated Time: 2-3 Weeks

| # | Task | Priority | Estimate |
| --- | --- | --- | --- |
| 1 | Move API Keys to Backend | CRITICAL | 24-48 hrs |
| 2 | Fix Firestore Security Rules | CRITICAL | 48-72 hrs |
| 3 | Implement Testing Framework | HIGH | 1-2 weeks |
| 4 | Remove Console Logging | MEDIUM | 1 week |
| 5 | Set Up Error Monitoring | MEDIUM | 1 week |

# TASK 1: Move API Keys to Backend

Priority: CRITICAL ¦ Complete within 24-48 hours

### Problem

Paid API keys are exposed in frontend JavaScript. Anyone can open browser DevTools, find these keys, and use them to rack up charges on your accounts. Current exposed keys:

- VITE_OPENAI_API_KEY (OpenAI - expensive!)

- VITE_GEMINI_API_KEY (Google Gemini)

- VITE_DEEPGRAM_API_KEY (Deepgram STT)

- VITE_RUNPOD_API_KEY (RunPod GPU)

- VITE_ELEVENLABS_API_KEY (ElevenLabs)

### Step 1: Rotate All Keys Immediately

Before writing any code, go to each service dashboard and generate NEW API keys. The old keys are compromised.

1. OpenAI: https://platform.openai.com/api-keys
2. Google AI Studio: https://aistudio.google.com/apikey
3. Deepgram: https://console.deepgram.com/
4. RunPod: https://www.runpod.io/console/user/settings
5. ElevenLabs: https://elevenlabs.io/app/settings/api-keys

### Step 2: Create Cloud Functions for Each API

File: functions/src/aiProxy.ts

import * as functions from 'firebase-functions';
import { OpenAI } from 'openai';
// Keys stored in Firebase environment config - NOT in code
const openai = new OpenAI({
  apiKey: functions.config().openai.key
});
export const chatWithAI = functions.https.onCall(async (data, context) => {
  // 1. Verify user is authenticated
  if (!context.auth) {
    throw new functions.https.HttpsError(
      'unauthenticated',
      'Must be logged in'
    );
  }
  // 2. Rate limit by user (prevent abuse)
  const userId = context.auth.uid;
  await checkRateLimit(userId, 'ai-chat', 50); // 50 requests/hour
  // 3. Make the API call server-side
  const response = await openai.chat.completions.create({
    model: 'gpt-4',
    messages: data.messages,
    max_tokens: 1000
  });
  // 4. Log usage for billing tracking
  await logUsage(userId, 'openai', response.usage?.total_tokens || 0);
  return response.choices[0].message;
});
// Similar functions for Gemini, Deepgram, etc.
export const transcribeAudio = functions.https.onCall(async (data, context) => {
  // ... Deepgram logic here
});

### Step 3: Set Firebase Environment Config

# Run these commands (replace with your NEW keys)
firebase functions:config:set openai.key="sk-proj-NEW-KEY-HERE"
firebase functions:config:set gemini.key="NEW-KEY-HERE"
firebase functions:config:set deepgram.key="NEW-KEY-HERE"
firebase functions:config:set runpod.key="NEW-KEY-HERE"
firebase functions:config:set elevenlabs.key="NEW-KEY-HERE"
# Deploy functions
firebase deploy --only functions

### Step 4: Update Frontend Services

File: services/aiChatService.ts - Change from direct API call to Cloud Function call

// BEFORE (INSECURE - DELETE THIS)
const openai = new OpenAI({
  apiKey: import.meta.env.VITE_OPENAI_API_KEY  // EXPOSED!
});
const response = await openai.chat.completions.create({...});
// AFTER (SECURE)
import { getFunctions, httpsCallable } from 'firebase/functions';
const functions = getFunctions();
const chatWithAI = httpsCallable(functions, 'chatWithAI');
export async function sendMessage(messages: Message[]) {
  const result = await chatWithAI({ messages });
  return result.data;
}

### Step 5: Remove Keys from .env

# DELETE these lines from .env:
VITE_OPENAI_API_KEY=...
VITE_GEMINI_API_KEY=...
VITE_DEEPGRAM_API_KEY=...
VITE_RUNPOD_API_KEY=...
VITE_ELEVENLABS_API_KEY=...
# Keep only Firebase config (these are safe for frontend):
VITE_FIREBASE_API_KEY=...
VITE_FIREBASE_AUTH_DOMAIN=...
VITE_FIREBASE_PROJECT_ID=...

### Acceptance Criteria

- All 5 API keys rotated in their respective dashboards

- Cloud Functions created for: AI chat, transcription, TTS

- Frontend services updated to call Cloud Functions

- VITE_* API keys removed from .env file

- Build and check: grep -r 'sk-proj' dist/ returns nothing

- Rate limiting implemented on all AI endpoints

# TASK 2: Fix Firestore Security Rules

Priority: CRITICAL ¦ Complete within 48-72 hours

### Problem

The /patients collection allows ANY authenticated user to read/write ANY patient record. A doctor at Hospital A can access patients from Hospital B, C, D, etc. This is a massive HIPAA violation waiting to happen.

### Current Rules (BROKEN)

// firestore.rules - Lines 153-166
match /patients/{patientId} {
  allow read: if isAuthenticated();    // ANY user can read ANY patient
  allow create: if isAuthenticated();  // ANY user can create patients
  allow update: if isAuthenticated();  // ANY user can modify ANY patient
  // NO institution check!
}

### Fixed Rules

File: firestore.rules - Replace the /patients section with:

// ==================== PATIENTS (PHI - Protected Health Information) ====================
match /patients/{patientId} {
  // Read: User must belong to same institution as patient
  allow read: if isAuthenticated() &&
    (isSuperAdmin() ||
     resource.data.institutionId == getUserData().institutionId ||
     officialCanViewInstitution(resource.data.institutionId));
  // Create: User can only create patients for their own institution
  allow create: if isAuthenticated() &&
    (isSuperAdmin() ||
     request.resource.data.institutionId == getUserData().institutionId) &&
    request.resource.data.keys().hasAll(['createdAt', 'createdBy', 'institutionId']);
  // Update: User must belong to same institution as patient
  allow update: if isAuthenticated() &&
    (isSuperAdmin() ||
     resource.data.institutionId == getUserData().institutionId) &&
    // Prevent changing institutionId (no transferring patients between hospitals)
    request.resource.data.institutionId == resource.data.institutionId;
  // Delete: Only admins of that institution or SuperAdmin
  allow delete: if isSuperAdmin() ||
    (hasRole('admin') && resource.data.institutionId == getUserData().institutionId);
  // Progress Notes subcollection - same institution check
  match /progressNotes/{noteId} {
    allow read: if isAuthenticated() &&
      (isSuperAdmin() ||
       get(/databases/$(database)/documents/patients/$(patientId)).data.institutionId == getUserData().institutionId ||
       officialCanViewInstitution(get(/databases/$(database)/documents/patients/$(patientId)).data.institutionId));
    allow create, update: if isAuthenticated() &&
      (isSuperAdmin() ||
       get(/databases/$(database)/documents/patients/$(patientId)).data.institutionId == getUserData().institutionId);
    allow delete: if isSuperAdmin() ||
      (hasRole('admin') && get(/databases/$(database)/documents/patients/$(patientId)).data.institutionId == getUserData().institutionId);
  }
  // Clinical Notes subcollection - same pattern
  match /clinicalNotes/{noteId} {
    allow read: if isAuthenticated() &&
      (isSuperAdmin() ||
       get(/databases/$(database)/documents/patients/$(patientId)).data.institutionId == getUserData().institutionId ||
       officialCanViewInstitution(get(/databases/$(database)/documents/patients/$(patientId)).data.institutionId));
    allow create, update: if isAuthenticated() &&
      (isSuperAdmin() ||
       get(/databases/$(database)/documents/patients/$(patientId)).data.institutionId == getUserData().institutionId);
    allow delete: if isSuperAdmin() ||
      (hasRole('admin') && get(/databases/$(database)/documents/patients/$(patientId)).data.institutionId == getUserData().institutionId);
  }
}

### Fix Public Collections

These collections currently allow unauthenticated reads. Change them:

// BEFORE (INSECURE)
match /institutions/{institutionId} {
  allow read: if true;  // Anyone on internet can read!
}
// AFTER (SECURE)
match /institutions/{institutionId} {
  // Only authenticated users can read institution list
  // Public institution lookup should go through a Cloud Function
  allow read: if isAuthenticated();
  allow create: if isSuperAdmin();
  allow update: if isSuperAdmin() || isInstitutionAdmin(institutionId);
  allow delete: if isSuperAdmin();
}
// Same fix for these collections:
match /officials/{officialId} {
  allow read: if isAuthenticated();  // Was: if true
  allow create, update, delete: if isSuperAdmin();
}
match /districtAdmins/{adminId} {
  allow read: if isAuthenticated();  // Was: if true
  allow create, update, delete: if isSuperAdmin();
}
match /approved_users/{docId} {
  allow read: if isAuthenticated();  // Was: if true
  // ... rest stays same
}

### Fix Storage Rules

File: storage.rules

rules_version = '2';
service firebase.storage {
  match /b/{bucket}/o {
    // Temp audio files - user can only access their own
    match /temp-audio/{userId}/{allPaths=**} {
      allow read, write: if request.auth != null && request.auth.uid == userId;
    }
    // Patient documents - must belong to same institution
    // Requires custom claims or lookup
    match /patients/{institutionId}/{patientId}/{allPaths=**} {
      allow read, write: if request.auth != null &&
        request.auth.token.institutionId == institutionId;
    }
    // Default deny
    match /{allPaths=**} {
      allow read, write: if false;
    }
  }
}

### Deploy and Test

# Deploy rules
firebase deploy --only firestore:rules,storage
# Test with Firebase Emulator
firebase emulators:start
# Manual test cases to verify:
# 1. Login as doctor from Hospital A
# 2. Try to read patient from Hospital B -> Should FAIL
# 3. Try to create patient with Hospital B ID -> Should FAIL
# 4. Read patient from Hospital A -> Should SUCCEED

### Acceptance Criteria

- Patients collection enforces institutionId check on read/write

- institutions, officials, districtAdmins, approved_users require authentication

- Storage rules restrict access by user/institution

- Cannot change patient's institutionId after creation

- Tested: User from Hospital A cannot see Hospital B patients

# TASK 3: Implement Testing Framework

Priority: HIGH ¦ Complete within 1-2 weeks

### Problem

Zero test coverage. Any code change could break critical functionality (patient admission, discharge, referrals) with no way to detect it before users are affected.

### Step 1: Install Vitest

npm install -D vitest @testing-library/react @testing-library/jest-dom jsdom
npm install -D @vitest/coverage-v8

### Step 2: Configure Vitest

File: vitest.config.ts

import { defineConfig } from 'vitest/config';
import react from '@vitejs/plugin-react';
export default defineConfig({
  plugins: [react()],
  test: {
    environment: 'jsdom',
    globals: true,
    setupFiles: ['./src/test/setup.ts'],
    coverage: {
      provider: 'v8',
      reporter: ['text', 'html'],
      exclude: ['node_modules/', 'src/test/']
    }
  }
});

### Step 3: Add Test Scripts to package.json

{
  "scripts": {
    "test": "vitest",
    "test:run": "vitest run",
    "test:coverage": "vitest run --coverage",
    "test:ui": "vitest --ui"
  }
}

### Step 4: Write Critical Tests

File: src/services/__tests__/patientService.test.ts

import { describe, it, expect, vi, beforeEach } from 'vitest';
import { createPatient, getPatient, updatePatient } from '../patientService';
// Mock Firebase
vi.mock('../../firebaseConfig', () => ({
  db: {},
  auth: { currentUser: { uid: 'test-user-123' } }
}));
describe('Patient Service', () => {
  describe('createPatient', () => {
    it('should create patient with required fields', async () => {
      const patient = await createPatient({
        name: 'Baby Test',
        dateOfBirth: '2026-01-01',
        institutionId: 'hospital-123'
      });
      expect(patient.id).toBeDefined();
      expect(patient.createdAt).toBeDefined();
      expect(patient.createdBy).toBe('test-user-123');
    });
    it('should reject patient without institutionId', async () => {
      await expect(createPatient({
        name: 'Baby Test',
        dateOfBirth: '2026-01-01'
        // missing institutionId
      })).rejects.toThrow('institutionId is required');
    });
  });
  describe('Institution Isolation', () => {
    it('should NOT allow reading patient from different institution', async () => {
      // Setup: User belongs to hospital-A
      const userInstitution = 'hospital-A';
      // Try to read patient from hospital-B
      await expect(
        getPatient('patient-from-hospital-B', userInstitution)
      ).rejects.toThrow('Access denied');
    });
    it('should allow reading patient from same institution', async () => {
      const userInstitution = 'hospital-A';
      const patient = await getPatient('patient-from-hospital-A', userInstitution);
      expect(patient).toBeDefined();
    });
  });
});

File: src/services/__tests__/authService.test.ts

import { describe, it, expect } from 'vitest';
import { signInWithUserID, validatePassword } from '../authService';
describe('Auth Service', () => {
  describe('signInWithUserID', () => {
    it('should reject invalid credentials', async () => {
      await expect(
        signInWithUserID('invalid-user', 'wrong-password')
      ).rejects.toThrow();
    });
    it('should lock account after 5 failed attempts', async () => {
      for (let i = 0; i < 5; i++) {
        try {
          await signInWithUserID('test-user', 'wrong-password');
        } catch (e) {}
      }
      await expect(
        signInWithUserID('test-user', 'correct-password')
      ).rejects.toThrow('Account locked');
    });
  });
  describe('Password Validation', () => {
    it('should require minimum 8 characters', () => {
      expect(validatePassword('short')).toBe(false);
      expect(validatePassword('longenough123')).toBe(true);
    });
  });
});

File: src/services/__tests__/referralService.test.ts

import { describe, it, expect } from 'vitest';
import { createReferral, acceptReferral } from '../referralService';
describe('Referral Service', () => {
  it('should create referral between institutions', async () => {
    const referral = await createReferral({
      patientId: 'patient-123',
      fromInstitutionId: 'hospital-A',
      toInstitutionId: 'hospital-B',
      reason: 'Requires specialized care'
    });
    expect(referral.status).toBe('pending');
    expect(referral.fromInstitutionId).toBe('hospital-A');
  });
  it('should NOT allow referral to same institution', async () => {
    await expect(createReferral({
      patientId: 'patient-123',
      fromInstitutionId: 'hospital-A',
      toInstitutionId: 'hospital-A',  // Same!
      reason: 'Test'
    })).rejects.toThrow('Cannot refer to same institution');
  });
  it('should update bed count when referral accepted', async () => {
    const result = await acceptReferral('referral-123');
    expect(result.receivingHospitalBedCount).toBeLessThan(
      result.previousBedCount
    );
  });
});

### Step 5: Add Firestore Rules Tests

File: firestore.rules.test.ts (uses Firebase Emulator)

import {
  assertFails,
  assertSucceeds,
  initializeTestEnvironment
} from '@firebase/rules-unit-testing';
describe('Firestore Security Rules', () => {
  let testEnv;
  beforeAll(async () => {
    testEnv = await initializeTestEnvironment({
      projectId: 'neolink-test',
      firestore: { rules: fs.readFileSync('firestore.rules', 'utf8') }
    });
  });
  it('blocks unauthenticated access to patients', async () => {
    const unauthed = testEnv.unauthenticatedContext();
    await assertFails(
      unauthed.firestore().collection('patients').get()
    );
  });
  it('blocks cross-institution patient access', async () => {
    // User from Hospital A
    const hospitalA = testEnv.authenticatedContext('user-A', {
      institutionId: 'hospital-A'
    });
    // Try to read Hospital B patient
    await assertFails(
      hospitalA.firestore().doc('patients/hospital-B-patient').get()
    );
  });
  it('allows same-institution patient access', async () => {
    const hospitalA = testEnv.authenticatedContext('user-A', {
      institutionId: 'hospital-A'
    });
    await assertSucceeds(
      hospitalA.firestore().doc('patients/hospital-A-patient').get()
    );
  });
});

### Acceptance Criteria

- Vitest installed and configured

- npm test runs successfully

- Tests written for: patientService, authService, referralService

- Firestore rules tests verify institution isolation

- Code coverage report generated (target: 60%+ for services)

- CI/CD runs tests on every push (GitHub Actions)

# TASK 4: Remove Console Logging

Priority: MEDIUM ¦ Complete within 1 week

### Problem

633 console.log/error/warn statements across 61 files. This exposes internal system information, degrades performance, and makes debugging harder due to noise.

### Step 1: Create Logger Utility

File: utils/logger.ts

type LogLevel = 'debug' | 'info' | 'warn' | 'error';
const LOG_LEVELS: Record<LogLevel, number> = {
  debug: 0,
  info: 1,
  warn: 2,
  error: 3
};
// Only show warnings and errors in production
const MIN_LEVEL = import.meta.env.PROD ? 'warn' : 'debug';
class Logger {
  private context: string;
  constructor(context: string) {
    this.context = context;
  }
  private shouldLog(level: LogLevel): boolean {
    return LOG_LEVELS[level] >= LOG_LEVELS[MIN_LEVEL];
  }
  debug(message: string, data?: any) {
    if (this.shouldLog('debug')) {
      console.log(`[DEBUG][${this.context}] ${message}`, data || '');
    }
  }
  info(message: string, data?: any) {
    if (this.shouldLog('info')) {
      console.info(`[INFO][${this.context}] ${message}`, data || '');
    }
  }
  warn(message: string, data?: any) {
    if (this.shouldLog('warn')) {
      console.warn(`[WARN][${this.context}] ${message}`, data || '');
    }
  }
  error(message: string, error?: any) {
    if (this.shouldLog('error')) {
      console.error(`[ERROR][${this.context}] ${message}`, error || '');
      // TODO: Send to error tracking service (Sentry)
    }
  }
}
export const createLogger = (context: string) => new Logger(context);
// Usage:
// const log = createLogger('PatientService');
// log.debug('Creating patient', { name });
// log.error('Failed to save', error);

### Step 2: Find and Replace Console Statements

# Find all console statements
grep -rn "console\." --include="*.ts" --include="*.tsx" src/ services/ components/ | wc -l
# Files with most console statements (prioritize these)
grep -rc "console\." --include="*.ts" --include="*.tsx" src/ services/ | sort -t: -k2 -nr | head -20

### Step 3: Replace Pattern

// BEFORE
console.log('Creating patient:', patientData);
console.error('Failed to create patient:', error);
// AFTER
import { createLogger } from '../utils/logger';
const log = createLogger('PatientService');
log.debug('Creating patient', patientData);
log.error('Failed to create patient', error);

### Step 4: Add ESLint Rule

File: .eslintrc.js - Prevent new console statements

module.exports = {
  rules: {
    'no-console': ['error', {
      allow: ['warn', 'error'] // Remove these too eventually
    }]
  }
};

### Acceptance Criteria

- Logger utility created with environment-based filtering

- All console.log replaced with log.debug or log.info

- All console.error replaced with log.error

- ESLint rule prevents new console statements

- Production build shows no debug/info logs in browser console

- grep -r 'console.log' src/ returns 0 results

# TASK 5: Set Up Error Monitoring

Priority: MEDIUM ¦ Complete within 1 week

### Problem

No visibility into production errors. When users encounter issues, you have no way to know what happened or reproduce it.

### Step 1: Install Sentry

npm install @sentry/react

### Step 2: Initialize Sentry

File: src/index.tsx

import * as Sentry from '@sentry/react';
Sentry.init({
  dsn: import.meta.env.VITE_SENTRY_DSN,
  environment: import.meta.env.MODE,
  enabled: import.meta.env.PROD, // Only in production
  // Don't send PII
  beforeSend(event) {
    // Remove patient names, IDs from error context
    if (event.extra) {
      delete event.extra.patientName;
      delete event.extra.patientId;
    }
    return event;
  }
});

### Step 3: Add Error Boundary

import { ErrorBoundary } from '@sentry/react';
function App() {
  return (
    <ErrorBoundary fallback={<ErrorPage />}>
      <Router>
        {/* ... app routes */}
      </Router>
    </ErrorBoundary>
  );
}

### Acceptance Criteria

- Sentry account created and project configured

- Error boundary wraps entire app

- Test error appears in Sentry dashboard

- PII filtering configured (no patient data in errors)

- Slack/email alerts configured for new errors

# Final Verification Checklist

Before marking this work complete, verify ALL of the following:

- All old API keys have been rotated (check billing dashboards)

- grep -r 'sk-proj' dist/ returns nothing

- Browser DevTools Network tab shows no third-party API calls from frontend

- Firebase Emulator tests pass for security rules

- Manual test: Doctor from Hospital A CANNOT see Hospital B patients

- npm test passes with >60% coverage on services

- Production build console shows only warnings/errors

- Sentry receives test error from production build

- Code review completed by second developer

⚠️ DO NOT DEPLOY TO PRODUCTION UNTIL ALL CHECKBOXES ARE COMPLETE